## Slide 1: Amily status and next steps Jan 14
 | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  | 
 | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
Accounts onboarding |  |  |  |  |  |  |  |  |  |  |  | 
Accounts expanding | Progress per account is measured on the dashboard Up to 6 flows total per month |  |  |  |  |  |  |  |  |  |  | 
R&D |  |  |  |  |  |  |  |  |  |  |  | 
Additional R&D |  |  |  |  |  |  |  |  |  |  |  | 
Tef Arg 2/26 (Spanish)
USCC
BCAN 3/19
VIL19 (tokenized)
Airtel (Large)
Astro
Telkomsel
TEF Chile
Redevelop first 8 accounts
Spanish
Not Issue
Tokenize
Ticket priority
Minimal labeling/ Self-service
Reexamine Amily basic code:
One vs many
Word embedding; CNN
Collect user inputs data
VIVO (Portuguese)
Semi automation
Portuguese
Metro (Large)
Missing info
Auto triage
Nov 23: Go live, one flow.
Dec 13: Additional scope
Flow is ready. UTS and Krrish are deferred to Feb
Improve clustering
OCR parsing
OCR classification
Hierarchical classification
Most labeling and classification is done
RF interoperability
Nov 26: Env. Is up
Improve parsing
Portuguese